#48 — API Security Fixes

Unauthenticated Endpoint Vulnerabilities

Stack: Node.js / Express   |   Database: PostgreSQL   |   Priority: IMMEDIATE

🚨  Overview

A full API audit has identified 5 endpoints with missing or insufficient authentication guards, plus 2 middleware inconsistencies. These represent active security vulnerabilities on the live platform and must be fixed before any other development work continues.

All fixes are in server/routes.ts unless otherwise noted. No schema changes are required. This should be a low-risk, surgical change — add middleware guards only, do not refactor any business logic.

⚠️  Take a full database backup before beginning, as always. Even though this is a routes-only change, it is good practice.

🚨  Priority 1 — Critical: Fix Immediately

These endpoints expose sensitive user data or allow unauthenticated data modification on the live platform.

Fix 1 — GET /api/users (No auth — exposes all user records)

🚨  Anyone on the internet can retrieve the full user list including emails, roles, verification status, and Stripe IDs.

Current state:

router.get("/api/users", async (req, res) => {

Required fix: Add requireAdminSession middleware. Only admins should be able to list all users.

router.get("/api/users", requireAdminSession, async (req, res) => {

Fix 2 — PUT /api/users/:id (No auth — anyone can update any user)

🚨  Anyone can send a PUT request to update any user record by ID — including changing roles, verification status, or Stripe fields — without being logged in.

Current state:

router.put("/api/users/:id", async (req, res) => {

Required fix: Add ownerOrAdmin check. The caller must be the account owner or an admin.

router.put("/api/users/:id", isAuthenticated, ownerOrAdmin, async (req, res) => {

⚠️  After adding the guard, verify that the existing profile update flow (PATCH /api/profile) still works correctly for authenticated users — they should use that endpoint rather than this one.

Fix 3 — GET /api/resumes/:jobSeekerId (No auth — exposes private resume content)

🚨  Any unauthenticated visitor can retrieve all resume content for any job seeker by guessing or iterating user IDs.

Current state:

router.get("/api/resumes/:jobSeekerId", async (req, res) => {

Required fix: Add isAuthenticated plus an ownerOrAdmin check so only the seeker who owns the resumes or an admin can access them.

router.get("/api/resumes/:jobSeekerId", isAuthenticated, ownerOrAdmin, async (req, res) => {

Fix 4 — GET /api/applications (No auth — exposes all application data)

🚨  All job applications are publicly listable without authentication. Even with employer notes stripped from the response, this leaks applicant identity and application status data.

Current state:

router.get("/api/applications", async (req, res) => {

Required fix: Add isAuthenticated. Consider whether this endpoint should be adminOnly or whether it should filter results by the caller's role (employers see their own applicants; seekers see their own applications). The existing GET /api/employer/applicants endpoint already handles the employer case correctly — confirm whether this general endpoint is still needed at all or can be restricted to admin only.

router.get("/api/applications", requireAdminSession, async (req, res) => {

⚠️  Priority 2 — Fix Soon (Within This Sprint)

These endpoints allow unauthenticated content creation, which could be exploited for spam or data injection.

Fix 5 — POST /api/resources (No auth — anyone can create resources)

⚠️  Any unauthenticated user can create a resource record. While resources require publishing before they appear publicly, this still allows arbitrary data injection into the database.

Current state:

router.post("/api/resources", async (req, res) => {

Required fix: Add adminOnly guard. Resource creation should be admin-only.

router.post("/api/resources", adminOnly, async (req, res) => {

Fix 6 — POST /api/blog (No auth — anyone can create blog posts)

⚠️  Any unauthenticated user can create a blog post. Same injection risk as resources.

Current state:

router.post("/api/blog", async (req, res) => {

Required fix: Add adminOnly guard.

router.post("/api/blog", adminOnly, async (req, res) => {

🔧  Priority 3 — Housekeeping (Standardize Admin Middleware)

The admin API currently uses two different middleware patterns. Some routes use requireAdminSession (the stronger, session-aware middleware) and others use the inline adminOnly check. These should be standardized to requireAdminSession across all admin endpoints for consistency and defense in depth.

Routes currently using adminOnly that should be updated to requireAdminSession:

- DELETE /api/users/:id

- POST /api/admin/users

- PUT /api/admin/taxonomy

- POST /api/admin/employer-logo

- POST /api/admin/jobs/import

- GET, POST, PUT, DELETE /api/categories

- GET, POST, PUT, DELETE /api/coupons + POST /api/coupons/validate

- POST, PUT, DELETE /api/pages

- POST, PUT, DELETE /api/blog

- PUT, DELETE /api/resources

- GET, POST, PATCH, DELETE /api/admin/social-posts + related actions

- All /api/admin/products and /api/admin/entitlements routes

- All /api/admin/imports routes

- All /api/admin/email-templates routes

- All /api/admin/email-cron-configs routes

⚠️  Do not make all of these changes in one commit. Batch them logically (e.g. all email routes together, all product routes together) and test after each batch to ensure no admin flows break.

✅  Testing Checklist

Before marking complete, verify each of the following:

Priority 1 fixes:

- GET /api/users returns 401 when called without a session cookie

- GET /api/users returns user list when called with a valid admin session

- PUT /api/users/:id returns 401 when called without a session

- PUT /api/users/:id returns 403 when called by a non-owner non-admin

- GET /api/resumes/:jobSeekerId returns 401 when called without a session

- GET /api/resumes/:jobSeekerId returns resume data when called by the owning seeker

- GET /api/applications returns 401 when called without a session

- Existing employer applicant flow (GET /api/employer/applicants) still works correctly

- Existing job seeker application flow still works correctly

Priority 2 fixes:

- POST /api/resources returns 401 when called without a session

- POST /api/blog returns 401 when called without a session

- Admin can still create resources and blog posts normally through the admin UI

No regressions:

- Login, registration, and logout flows work correctly

- Job seeker dashboard loads and displays applications correctly

- Employer dashboard loads and displays applicants correctly

- Admin dashboard loads all sections correctly

- Profile update (PATCH /api/profile) still works for authenticated users

🎯  Done Looks Like

- GET /api/users requires admin authentication

- PUT /api/users/:id requires authentication and owner-or-admin authorization

- GET /api/resumes/:jobSeekerId requires authentication and owner-or-admin authorization

- GET /api/applications requires admin authentication

- POST /api/resources requires admin authentication

- POST /api/blog requires admin authentication

- All 6 fixes pass the testing checklist above with no regressions

- A summary is provided confirming which middleware was applied to each endpoint

End of Instructions