Email Templates Admin UI

Updated Implementation Plan  •  Includes Gap Fixes & Code Drafts

# What & Why

Build a full email template management system so the admin can edit, preview, and activate all transactional emails from the Admin Dashboard — without touching code. Templates use {{variable}} tokens for dynamic content and are edited with a plain-text TipTap editor. Sending is handled via the existing Mailgun integration.

# Done Looks Like

- A new "Email Templates" section appears in the Admin Dashboard sidebar

- The page lists all system email templates grouped by category (User Lifecycle, Applications, Messaging)

- Selecting a template opens an editor with:

  - An editable Subject line (plain text input, supports {{variables}})

  - A plain-text TipTap editor for the body — no formatting toolbar, only text and line breaks

  - A Variables panel listing every {{variable}} token available for that template with a short description; clicking a token inserts it at the cursor

  - A Save button that persists the subject and body to the database

  - A Send Test button that sends a rendered preview to the logged-in admin's email using pre-defined dummy values

- All 6 system templates exist by default with sensible placeholder content (pre-seeded on first load)

- Emails are triggered automatically at the right moments:

  - welcome_seeker / welcome_employer fire on account registration

  - application_received fires when a seeker submits an application

  - application_status_changed fires when an employer updates an applicant's status

  - new_message replaces the current hardcoded Mailgun call in the messaging route

- Each template can be toggled active/inactive — inactive templates skip sending silently

- account_expiring template is seeded but shows a ⚠️ 'No trigger hooked' badge in the UI — it will not send until a scheduler is implemented

# Out of Scope

- Scheduled / digest emails (job alerts, account-expiry reminders) — these need a cron/queue and are a separate task

- HTML email rendering — all emails are sent as plain text only

- Per-user template overrides — one global template per trigger type

# Gap Fixes Applied to This Plan

The following issues were identified in review and are addressed in the tasks below:

| Priority | Issue | Status |
| --- | --- | --- |
| 🔴 High | Define testVars per template — dummy values for Send Test endpoint | Fixed in Task 3 & 4 |
| 🔴 High | Promote application_received to required trigger (not bonus) | Fixed in Task 5 & templates |
| 🟡 Medium | account_expiring has no scheduler — warn admin in UI | Fixed in Task 6 UI |
| 🟡 Medium | Add rate limiting on test send endpoint (1 per 30s per admin) | Fixed in Task 4 |
| 🟢 Low | Add From name/email configurability via env vars | Fixed in Task 2 |
| 🟢 Low | Clarify logging strategy — structured console logs with [email] prefix | Fixed in Task 2 |

# Tasks

## Task 1 — DB Schema

Add an email_templates table to shared/schema.ts with the following columns:

- id — serial primary key

- slug — text, unique

- name — text

- subject — text

- body — text (plain text, newlines preserved)

- variables — jsonb (array of { key: string, description: string })

- isActive — boolean, default true

- updatedAt — timestamp

Add insert schema, types, and storage interface methods:

- getEmailTemplates() — returns all templates

- getEmailTemplateBySlug(slug) — returns single template or null

- upsertEmailTemplate(data) — insert or update on slug conflict

Run the migration using node -e + pg.Pool direct SQL. Do NOT use npm run db:push unattended.

## Task 2 — Template Engine + Sender Utility

Create the following two files (drafts provided in Appendix A):

- server/email/templateEngine.ts

  - renderTemplate(template, vars) — replaces {{key}} tokens with values

  - Unknown tokens are preserved as-is (not removed) so admins can spot them in test emails

  - renderEmailTemplate(subject, body, vars) — renders both fields, returns { subject, body }

- server/email/sendTemplatedEmail.ts

  - sendTemplatedEmail(slug, toEmail, vars) — loads template, renders, sends via Mailgun

  - If template is inactive or missing, logs with [email] prefix and returns without throwing

  - If Mailgun env vars are missing, logs and returns without throwing

  - Never propagates errors — safe to call fire-and-forget

  - Reads MAILGUN_FROM_NAME and MAILGUN_FROM_EMAIL env vars for configurable From field

  - Falls back to: {MAILGUN_FROM_NAME} <no-reply@{MAILGUN_DOMAIN}>

New environment variables to document:

- MAILGUN_FROM_NAME — Display name in From field (default: WorkBoard)

- MAILGUN_FROM_EMAIL — From address (default: no-reply@{MAILGUN_DOMAIN})

## Task 3 — Default Template Seeds

Create server/email/templateSeeds.ts (draft provided in Appendix A). On server startup in server/index.ts, upsert all 6 default templates via INSERT ... ON CONFLICT (slug) DO NOTHING.

Each seed includes:

- slug, name, default subject, default body with {{tokens}}

- Full variables array with key + description

- testVars map with realistic dummy values (used by Send Test endpoint)

- hasActiveTrigger boolean (false for account_expiring — drives UI warning badge)

Template summary:

| Slug | Name | Trigger | Active Trigger | testVars |
| --- | --- | --- | --- | --- |
| welcome_seeker | Welcome – Job Seeker | Account registration | ✅ Yes | ✅ Defined |
| welcome_employer | Welcome – Employer | Account registration | ✅ Yes | ✅ Defined |
| application_received | Application Confirmation | Seeker submits application | ✅ Yes | ✅ Defined |
| application_status_changed | Application Status Update | Employer changes status | ✅ Yes | ✅ Defined |
| new_message | New Inbox Message | User receives message | ✅ Yes | ✅ Defined |
| account_expiring | Account / Feature Expiring | Scheduler (not yet built) | ⚠️ No | ✅ Defined |

## Task 4 — Admin CRUD API Routes

Add admin-only routes (all require role === 'admin'):

- GET /api/admin/email-templates — returns all templates

- GET /api/admin/email-templates/:slug — returns single template

- PUT /api/admin/email-templates/:slug — updates subject, body, isActive

  - Validate variables array shape { key, description }[] in Zod schema

- POST /api/admin/email-templates/:slug/test — sends test email to authenticated admin

  - Uses testVars from the seed definition for that slug

  - Rate limited: 1 test send per admin per 30 seconds (in-memory map keyed by adminId)

  - Returns 429 with message if rate limit hit

## Task 5 — Hook sendTemplatedEmail into Triggers

In server/routes.ts, add the following fire-and-forget calls:

- Registration route — after storage.createUser:

  - sendTemplatedEmail("welcome_seeker", user.email, { first_name, last_name, email, site_name, site_url, dashboard_url }) — for seekers

  - sendTemplatedEmail("welcome_employer", user.email, { first_name, company_name, email, site_name, site_url, dashboard_url }) — for employers

- Application submit route — after storage.createApplication:

  - sendTemplatedEmail("application_received", seeker.email, { first_name, job_title, company_name, site_url, dashboard_url })

- Application status update route — after storage.updateApplication:

  - sendTemplatedEmail("application_status_changed", seeker.email, { first_name, job_title, company_name, status, site_url, dashboard_url })

- Messaging route — replace hardcoded Mailgun block with:

  - sendTemplatedEmail("new_message", recipient.email, { first_name, sender_name, message_preview, inbox_url, site_name })

## Task 6 — EmailTemplatesTab Frontend

- Add 'Email Templates' to admin sidebar nav in DashboardLayout.tsx

  - Path: /dashboard/admin/email-templates

  - Icon: Mail

- Create EmailTemplatesTab component (in AdminDashboard.tsx or own file if large)

Left column — template list:

- Template name and slug badge

- Active/inactive toggle

- Selected highlight state

- account_expiring shows ⚠️ 'No trigger hooked — email will not send' badge in amber

Right panel — editor:

- Subject text input (supports {{variables}})

- Plain-text TipTap body editor — StarterKit only, no formatting toolbar

  - Confirm HardBreak is included in your installed StarterKit version

  - Store plain text via editor.getText({ blockSeparator: '\n' })

  - Helper text: 'This email will be sent as plain text. Line breaks are preserved.'

- Variables panel — clickable chips that insert {{token}} at cursor in the active field

- Save button — calls PUT route, shows success toast on save, error alert on failure

- Send Test button — calls POST test route, shows success toast, disabled for 30s after send

- Loading skeleton on initial load

# Plain-Text TipTap Editor Note

The body editor must use a stripped-down TipTap configuration — StarterKit only (paragraph + hardBreak), with no toolbar showing formatting buttons. On editor.getText({ blockSeparator: '\n' }) the content must produce clean plain text with newlines between paragraphs. Store the plain text string (not HTML) in the body column.

Display a subtle helper text: 'This email will be sent as plain text. Line breaks are preserved.'

# Relevant Files

- shared/schema.ts

- server/storage.ts

- server/routes.ts:363-380

- server/routes.ts:840-870

- server/routes.ts:2105-2149

- server/index.ts

- server/email/templateEngine.ts  ← NEW

- server/email/sendTemplatedEmail.ts  ← NEW

- server/email/templateSeeds.ts  ← NEW

- server/alerts/sendAlertEmail.ts

- client/src/pages/dashboard/AdminDashboard.tsx:912-1220

- client/src/pages/dashboard/DashboardLayout.tsx:46-60

- client/src/components/ui/rich-text-editor.tsx

# Appendix A — Code Drafts

## server/email/templateEngine.ts

Handles {{variable}} token replacement for both subject and body fields.

// renderTemplate(template, vars)

// Replaces {{key}} tokens with values from vars.

// Unknown tokens are preserved as {{key}} — not removed.

// Trims whitespace: {{ first_name }} === {{first_name}}

export function renderTemplate(template: string, vars: TemplateVars): string {

return template.replace(/\{\{\s*([a-zA-Z0-9_]+)\s*\}\}/g, (_match, key) => {

const value = vars[key];

return value === undefined ? `{{${key}}}` : String(value);

});

}

Full file: templateEngine.ts (provided separately)

## server/email/sendTemplatedEmail.ts

Loads template by slug, renders subject + body, sends via Mailgun. Never throws.

export async function sendTemplatedEmail(

slug: string,

toEmail: string,

vars: TemplateVars

): Promise<void> {

try {

// load template, check isActive, render, send

} catch (err) {

console.error(`[email] Failed slug=${slug}:`, err);

}

}

Reads MAILGUN_FROM_NAME and MAILGUN_FROM_EMAIL for configurable From field.

Full file: sendTemplatedEmail.ts (provided separately)

## server/email/templateSeeds.ts

Defines all 6 templates with slug, name, subject, body, variables, testVars, and hasActiveTrigger. Used on server startup via INSERT ... ON CONFLICT (slug) DO NOTHING.

Each entry includes a testVars map with realistic dummy values:

- welcome_seeker — Alex Rivera, WorkBoard, dashboard URL

- welcome_employer — Jordan at Acme Corp, WorkBoard, dashboard URL

- application_received — Alex Rivera applying to Senior Designer at Acme Corp

- application_status_changed — status: Interview Scheduled

- new_message — message preview from Jordan at Acme Corp

- account_expiring — Premium Employer Plan expiring April 1, 2025

Full file: templateSeeds.ts (provided separately)