LaneLogic Jobs

Production Readiness Tickets #64–#72

Updated Edition — YOU vs REPLIT Split   |   March 2026

This is the updated version of the production readiness tickets. Every ticket now includes a clear YOU / REPLIT split showing exactly which tasks are yours to complete and which belong to Replit. Green blocks are your tasks. Blue blocks are Replit's tasks.

👤  Green = Your task          💻  Blue = Replit's task

⚠️  Complete tickets in order. #64 and #65 first. #72 last. For #68 and #69, your DNS and content tasks can run in parallel with Replit's code tasks.

#64 — Error Monitoring — Sentry Integration

What This Does For You

When something breaks on your platform — a crashed cron job, a failed payment, an unhandled error — Sentry sends you an email alert immediately. You'll know before your customers do. Without this, you find out about problems when users complain.

WHO DOES WHAT

👤  YOU:  Go to sentry.io and create a free account

👤  YOU:  Create two projects: one called "LaneLogic Server" (Node.js), one called "LaneLogic Frontend" (React)

👤  YOU:  Copy the DSN from each project (it looks like https://abc123@o123.ingest.sentry.io/456)

👤  YOU:  In Replit: open your project → Secrets tab (padlock icon) → add SENTRY_DSN_SERVER and SENTRY_DSN_CLIENT

👤  YOU:  After Replit completes the integration, trigger a test error and confirm you receive an email alert from Sentry

💻  REPLIT:  Install @sentry/node and @sentry/react

💻  REPLIT:  Initialize Sentry in server/index.ts with the DSN from the environment variable

💻  REPLIT:  Initialize Sentry in client/src/main.tsx with ErrorBoundary wrapping the App

💻  REPLIT:  Add Sentry capture calls to cron engine, import pipeline, and email send failure handlers

💻  REPLIT:  Configure sensitive data scrubbing (passwords, tokens, emails never sent to Sentry)

💻  REPLIT:  Verify the integration with a test error in development

Estimated Time

- Your tasks: 20 minutes (Sentry account setup + adding secrets)

- Replit tasks: 2–3 hours

#65 — Security Headers & API Rate Limiting

What This Does For You

Security headers protect your users from common web attacks. Rate limiting prevents someone from hammering your login endpoint trying to guess passwords, or flooding your API with automated requests. Both are invisible to normal users but essential for a production platform.

WHO DOES WHAT

👤  YOU:  After Replit completes this ticket, go to securityheaders.com and enter your live site URL. Confirm the score is A or A+. Share the result with Replit if it shows any warnings.

👤  YOU:  Test that normal use of the platform still works after rate limiting is applied — log in, post a job, apply to a job. If anything feels slow or blocked, tell Replit immediately.

💻  REPLIT:  Install helmet.js and express-rate-limit

💻  REPLIT:  Configure Content Security Policy to allow Stripe, your R2 storage domain, Mailgun, and Sentry

💻  REPLIT:  Set HSTS, X-Frame-Options, X-Content-Type-Options, Referrer-Policy headers

💻  REPLIT:  Implement five-tier rate limiting: global, auth, password reset, API writes, admin

💻  REPLIT:  Ensure all 429 responses return clean JSON with retryAfter value

💻  REPLIT:  Preserve existing contact form rate limit

Estimated Time

- Your tasks: 10 minutes (verification check after completion)

- Replit tasks: 3–4 hours

#66 — Automated Database Backups

What This Does For You

Every day at 2am UTC, your entire database is automatically backed up and stored in Cloudflare R2 (your existing file storage). The last 30 days of backups are always available. If something catastrophic happens — accidental data deletion, a corrupted database — you can restore to any point within the last 30 days.

WHO DOES WHAT

👤  YOU:  No setup required — your R2 credentials are already in Replit Secrets

👤  YOU:  After completion: go to Admin → System Status and confirm "Last backup" shows today's date

👤  YOU:  Once a month: check the backup list in System Status to confirm backups are accumulating correctly

👤  YOU:  IMPORTANT: Save the Operator's Handbook restore instructions somewhere offline in case you ever need to restore and the platform is down

💻  REPLIT:  Create server/cron/databaseBackup.ts with the daily backup function

💻  REPLIT:  Implement pg_dump → gzip → R2 upload pipeline

💻  REPLIT:  Implement 30-day retention cleanup

💻  REPLIT:  Add backup success/failure reporting to Sentry

💻  REPLIT:  Add GET /api/admin/backups endpoint

💻  REPLIT:  Add Last Backup status card to the System Status panel

Estimated Time

- Your tasks: 5 minutes (verification after completion)

- Replit tasks: 3–4 hours

#67 — Admin Audit Log

What This Does For You

Every significant admin action is recorded: who approved a verification, who changed a price, who deleted a user, and when. If a customer ever disputes something ("you deleted my job posting"), you have a timestamped record of exactly what happened. Also invaluable for debugging — if something looks wrong, you can see the chain of events that led to it.

WHO DOES WHAT

👤  YOU:  No setup required from you

👤  YOU:  After completion: perform a test action in the admin panel (e.g. approve a verification request) and confirm it appears in the Audit Log section

👤  YOU:  Review the audit log weekly as part of your regular operations routine

💻  REPLIT:  Add admin_audit_log table to schema and run db:push

💻  REPLIT:  Create logAdminAction() helper function

💻  REPLIT:  Instrument all significant admin route handlers with audit logging

💻  REPLIT:  Add GET /api/admin/audit-log endpoint with filters and pagination

💻  REPLIT:  Build Audit Log UI section in admin panel

Estimated Time

- Your tasks: 5 minutes (verification)

- Replit tasks: 4–5 hours

#68 — Email Deliverability — DKIM, SPF & DMARC

What This Does For You

Right now, some of your emails may be landing in spam. DKIM, SPF, and DMARC are three DNS records that prove to Gmail, Outlook, and Apple Mail that your emails are legitimate. After this ticket, your verification emails, job alerts, and applicant notifications should reliably reach inboxes.

WHO DOES WHAT

👤  YOU:  Step 1: Log into Mailgun (mailgun.com) → Sending → Domains → click your domain

👤  YOU:  Step 2: Find the "DNS Records" section — Mailgun shows you exactly which records to add

👤  YOU:  Step 3: Log into wherever you manage your domain DNS (GoDaddy, Namecheap, Cloudflare, etc.)

👤  YOU:  Step 4: Add the SPF record Mailgun shows you (a TXT record starting with "v=spf1...")

👤  YOU:  Step 5: Add the two DKIM records Mailgun shows you (TXT records with long cryptographic values)

👤  YOU:  Step 6: Add a DMARC record — create a new TXT record at _dmarc.yourdomain.com with value: v=DMARC1; p=quarantine; rua=mailto:youremail@yourdomain.com

👤  YOU:  Step 7: Wait up to 48 hours for DNS to propagate, then return to Mailgun and click "Verify DNS Records"

👤  YOU:  Step 8: Go to mail-tester.com, send a test email to the address they give you, and share your score with Replit. Aim for 9/10 or higher.

💻  REPLIT:  Add Mailgun domain verification status check to GET /api/admin/system-status

💻  REPLIT:  Display SPF ✓ / DKIM ✓ / DMARC ✓ status cards in SystemStatusSection.tsx

💻  REPLIT:  Add List-Unsubscribe headers to scheduled/alert/reminder email sends

💻  REPLIT:  Confirm all outbound emails use a recognizable From name

Estimated Time

- Your tasks: 30–45 minutes (DNS configuration + up to 48 hours propagation wait)

- Replit tasks: 2 hours

⚠️  You can start your DNS tasks and Replit's code tasks at the same time — they are independent.

#69 — Legal Pages — Terms of Service & Privacy Policy

What This Does For You

A platform collecting user data and processing payments legally requires these two pages. They protect you from liability, are required by Stripe and Mailgun, and build trust with users who want to understand how their data is used.

WHO DOES WHAT

👤  YOU:  Option A (recommended): Go to termly.io or iubenda.com — both offer affordable auto-generated Terms of Service and Privacy Policy customized for your platform. Takes about 30 minutes and costs $10–30/month or a one-time fee.

👤  YOU:  Option B: Hire a lawyer to draft custom documents for your jurisdiction. More expensive but provides stronger protection.

👤  YOU:  Option C: Use a free template from a reputable source (e.g. Docracy, LegalZoom free templates) and customize it yourself. Faster but provides less protection.

👤  YOU:  Once you have the content: paste it into the Terms of Service and Privacy Policy pages Replit creates in your admin panel → Pages section

👤  YOU:  Add "Last Updated: [today's date]" at the top of both pages before publishing

💻  REPLIT:  Create two CMS pages in the database seeder: Terms of Service (/terms) and Privacy Policy (/privacy) with placeholder content

💻  REPLIT:  Add both links to the footer menu

💻  REPLIT:  Add "By registering you agree to our Terms of Service and Privacy Policy" with links below the registration submit button

💻  REPLIT:  Confirm both pages are not blocked in robots.txt

Estimated Time

- Your tasks: 30–60 minutes (content creation via Termly or similar)

- Replit tasks: 1–2 hours

#70 — Performance & Load Testing

What This Does For You

Before real customers depend on the platform, you need to know it can handle traffic. This ticket tests the platform under simulated load, finds slow queries, adds database indexes, and documents the results. The output is confidence that the platform won't fall over when you onboard your first few customers.

WHO DOES WHAT

👤  YOU:  No setup required from you for this ticket

👤  YOU:  After completion: review the PERFORMANCE_REPORT.md file Replit produces and ask them to explain any endpoint that failed the 500ms threshold and what they did to fix it

👤  YOU:  Keep the performance report for reference — it establishes your baseline and is useful for future comparisons

💻  REPLIT:  Audit database indexes and add missing ones for jobs and users tables

💻  REPLIT:  Check for N+1 query issues in the jobs listing and employer applicants endpoints

💻  REPLIT:  Write k6 load test scripts for the five critical endpoints

💻  REPLIT:  Run tests against the live Replit deployment URL

💻  REPLIT:  Fix any endpoint failing the 500ms p95 threshold

💻  REPLIT:  Produce PERFORMANCE_REPORT.md documenting baselines and any fixes

Estimated Time

- Your tasks: 15 minutes (reviewing the report)

- Replit tasks: 4–6 hours

#71 — Structured Logging

What This Does For You

Structured logging replaces scattered console.log statements with clean, searchable JSON log output. When something goes wrong, you can trace exactly what happened and when. In Replit's deployment console, you'll see clean, readable logs instead of noise. Combined with Sentry (#64), this gives you full visibility into what your platform is doing.

WHO DOES WHAT

👤  YOU:  No setup required from you

👤  YOU:  After completion: trigger a test action (e.g. submit a job application) and ask Replit to show you what the logs look like in the Replit deployment console. You should be able to read them clearly.

👤  YOU:  In your daily operations: if Sentry flags an error, use the requestId from the Sentry event to find the corresponding logs in Replit's console for full context

💻  REPLIT:  Install pino and pino-http

💻  REPLIT:  Create server/lib/logger.ts with production JSON and development pretty-print modes

💻  REPLIT:  Replace all console.log/error/warn throughout server/ with structured logger calls

💻  REPLIT:  Add request ID generation and attachment to every request

💻  REPLIT:  Configure sensitive field redaction (passwords, tokens, API keys)

💻  REPLIT:  Update cron and import pipeline to use structured logging

Estimated Time

- Your tasks: 10 minutes (reviewing log output after completion)

- Replit tasks: 3–4 hours

#72 — New Admin Onboarding Wizard

What This Does For You

When you set up a new customer's instance (Path A deployment), they log in as admin and need to configure branding, email, and their first import source. The onboarding wizard walks them through this in 6 steps so they can go from blank platform to operational without needing you to hold their hand. It also means you can hand off a new instance confidently knowing the customer will complete setup correctly.

⚠️  Do this ticket last — after all other production readiness tickets are complete.

WHO DOES WHAT

👤  YOU:  No setup required from you

👤  YOU:  After completion: create a fresh test admin account and go through the wizard yourself from start to finish

👤  YOU:  Note any steps that feel confusing or unclear and ask Replit to refine the copy

👤  YOU:  This wizard is what your customers will see — it reflects on your product, so the language and flow should feel polished

💻  REPLIT:  Add onboarding_completed boolean column to users table

💻  REPLIT:  Build OnboardingWizard.tsx — 6-step full-screen modal with progress indicator

💻  REPLIT:  Implement Step 1 (Welcome), Step 2 (Branding with logo upload + color), Step 3 (Email config with test send), Step 4 (Taxonomy preview), Step 5 (First import source, optional), Step 6 (Completion with quick links)

💻  REPLIT:  Auto-show wizard for admins with onboarding_completed = false

💻  REPLIT:  Add POST /api/admin/onboarding/complete and reset endpoints

💻  REPLIT:  Add Restart Setup button in admin profile

Estimated Time

- Your tasks: 30 minutes (testing the wizard end-to-end and providing feedback on copy)

- Replit tasks: 6–8 hours

Your Complete Pre-Launch Checklist

Everything YOU need to do before launch, in order:

Do These First (before handing tickets to Replit)

- Create a Sentry account at sentry.io → create two projects → add DSN secrets to Replit (#64)

- Log into Mailgun → find your DNS records → add SPF, DKIM, DMARC to your domain DNS (#68)

Do These While Replit Is Building

- Get your Terms of Service and Privacy Policy content from Termly, a lawyer, or a template (#69)

- Test your email deliverability at mail-tester.com after DNS propagates (#68)

Do These After Replit Finishes Each Ticket

- After #64: trigger a test error, confirm you receive a Sentry email alert

- After #65: run securityheaders.com on your live URL, confirm A or A+ score

- After #66: check Admin → System Status, confirm last backup shows today

- After #67: perform an admin action, confirm it appears in the Audit Log

- After #68: check System Status, confirm SPF ✓ DKIM ✓ DMARC ✓

- After #69: paste your legal content into the Terms and Privacy pages in the admin panel

- After #70: review the PERFORMANCE_REPORT.md file

- After #72: go through the onboarding wizard yourself as a test customer

⚠️  Your total hands-on time for all pre-launch tasks is approximately 3–4 hours spread across several days. The DNS propagation for #68 takes up to 48 hours but requires no action from you during that time.

End of Document